# Minutes of Meeting

Date & Time: 13-Nov-2024

Attendee Organization(s): Robi ERP2ALL & LafargeHolcim

Venue: Google Meet

Agenda: Attendance reports, late entry/early exist and unauthorized leave adjustment with annual leave.

Discussion Highlights:

| Sl. | Issue / Item | Description & Challenges | Action Point | Responsible person(s) | Deadline |
| --- | --- | --- | --- | --- | --- |
|  | Limit on Late entry and early exit of HQ employees | Number if late entry/early exit will be fixed, beyond which leave will be deducted from annual leave. | Set leave profile for HQ employees. | Robi ERP2ALL | Dec-2024 |
|  | Unapplied leave and/or unauthorized absence | Any unapplied leave will be considered as an Unauthorized absence and be adjusted with annual leave unless the leave is applied and approved within a specific date of every month. Employees will be notified via email to apply for any absent days/unapplied leave(s) before the specific deadline. | Link up attendance data with absence and leave profile in the system. | LafargeHolcim & Robi ERP2ALL | Dec-2024 |
|  | SMS notifications to Functional Leaders | Functional heads to receive an SMS for late arrivals and absence of direct/functional reportees. | Set up Leaders in the workflow | Robi ERP2ALL | TBD |
| 4 | Attendance reports | LH require reports as per their organizational requirement which are not met with the existing report in the system. The existing one has to be modified after extraction in excel. | Review the system reports vs LH expectations/requirements | LafargeHolcim & Robi ERP2ALL | TBD |
| 5 | Annual Leave carry forward | System to auto carry the annual leave forward into the following year as per LH policy. | Need to update in the system | Robi ERP2ALL | Jan-2025 |
| 6 | Overtime | OT calculated based on set working hours, along with detailed reports. | 1. Set up leave profile 2. Design the reports 3. Set up the OT approval process in Workflow | LafargeHolcim & Robi ERP2ALL | Jan-2025 |
| 7 | Shift allowance | Review and complete location/department specific shits | Design the Roster system for LH departments and locations | LafargeHolcim & Robi ERP2ALL | Feb-2025 |

Participants:

| Sl. | Name | Organization | email |
| --- | --- | --- | --- |
|  | Abdul Hakim | Robi ERP2ALL | hakim@erp2all.com |
|  | Abul Hassan | Robi ERP2ALL | abul.hassan@axentec.com.bd |
|  | Sandip Shingho Roy | Robi ERP2ALL |  |
|  | Zunaid Ahmed | Robi ERP2ALL | zunaid.ahmed@erp2all.com |
|  | Shahriar CHowdhury | Robi ERP2ALL | shahriar.chowdhury@lafargeholcim.com |
|  | Jarif Masud | LafargeHolcim | jarif.masud@lafargeholcim.com |
|  | Abu Saleh | LafargeHolcim | abu.saleh@lafargeholcim.com |
|  | Monzurul bhai | LafargeHolcim |  |